## Slide 1: LPM Part 2
Creating the Plan

## Slide 2: What is the Process to Reach your Objectives?
Considerations:
Data collection
Piloting
Identify problems + root cause
Establish consistent process
Develop solutions & materials

## Slide 3: Tools
Flowcharting
Brainstorming
Contribute
Clarify
Evaluate
Notes: Facilitation: As a large group
Getting to class on time example

## Slide 4: Team Exercise
Create a flow chart for your project
Flow Project Steps – Project Charter Section I
Notes: Facilitator
Time 10 mins
Assist with writing on post its.
Steps:
Starting point
Ending point
Brainstorm steps that occur between two points
Clarify steps
Evaluate or remove duplicates
Put in order

## Slide 5: Work Plan
Project duration pashed to 3 months
Milestones listed by month(s)
Phases (if not milestones) should provide indication of success
Project Charter Section I

## Slide 6: Exercise – Map it Out
Select 1 of the projects & develop the groups of work that will need to be done to accomplish your project
Map it Out
Break it Down
Develop milestones
List tasks
Determine start/end date(s)
Find predecessors
Identify primary person for each
Notes: Use Affinity Diagram:
Brainstorm steps or activities that need to be accomplished for this projects
Using Affinity diagram, group those tasks that are related to a similar end
Then plot the beginning, duration end date and responsible party for the task on the template provided.
See next slide and sample template
Select 1 of the projects & develop the groups of work that will need to be done to accomplish the project
Map It Out:
Work Breakdown Structure- Develop milestones to ensure the project is done on time.
Project Plan:
Open the Project Plan to enter the milestones & tasks from the work breakdown structure. For each task add the primary person responsible for completion of the task (resource), start date, duration & predecessors (tasks that must be completed prior to beginning this task).

## Slide 7: Team Exercise
Complete Section I of Charter
Milestones
Notes: Facilitators
Reference prior flowchart that team created
Are there additional steps or larger bodies of work that need to be taken- brainstorm
Use Affinity Diagram:
Brainstorm steps or activities that need to be accomplished for this projects
Using Affinity diagram, group those tasks that are related to a similar end
Then plot the beginning, duration end date and responsible party for the task on the template provided.
See next slide and sample template

## Slide 8: Communication Plan
Purpose
Message
Audience
Frequency
Modality
Creator
Distributor
Components:
Notes: Handouts: black form & example

## Slide 9: Team Exercise - Risks
Complete Charter Section J
Determine your greatest risks
Identify how you will address those risks
Notes: Facilitators
10 mins
Can you force field analysis or simply brainstorm
Facilitators capture notes on flipchart